An-Najah National University

Factuality of Engineering

Computer Engineering department

Software  Engineering (10636312)

Happy Grade

JDI Group

Instructor’s Name : Shatha Ajaj

Lecture meeting :( 12 :30-2 :00)

Table of Contents

Table of Contents	2

Group member & activity	3

Calender	4

Add assessment page:	13

Interview with Customer	15

User Stories	16

UML for Project	17

PRODUCT BACKLOG	18

Get Hub link	21

Trello Link	22

Group member & activity

| Name | ID | % worke |
| --- | --- | --- |
| Mohee Qwareeq | 11821353 | 100/6 |
| Hadi Nassar | 11820612 | 100/6 |
| Ameer Yaish | 11819809 | 100/6 |
| Mohammad Zaied | 11924576 | 100/6 |
| Nasser Khaled | 11819303 | 100/6 |
| Abd Al-kareem Salah | 11819572 | 100/6 |

Calender

| Metting Date | Documentation |
| --- | --- |
| 6/Oct/2021 | - In a lecture on Tuesday, we chose group from 6 members and created a messenger group to organize appointments and to facilitate communication. - We wrote 17 User Stories for the system. |
| 10/Oct/2021 | - In a lecture on Sunday, the team decided Scrum Master the student Amir Yaish . - And we decided to call the team GDI, which is an abbreviation for ( just do it). - We met with customer. |
| 15/Oct/2021 | - We made a Zoom metting and we distribut the work into team member as this table : Name; ID; Position. Ameer Yaish; 11819809; Scrum Master. Mohee Qwareeq; 11821353; Documentation. Mohammad Zaied; 11924576; Documentation. Nasser Khaled; 11819303; Programing. Abd Al-kareem Salah; 11819572; Programing. Hadi Nassar; 11820612; Programing. |
| 17/Oct/2021 | - Here the soties we start with : - As a student I want to login. - As a prof I want to login. - As a TAs I want to login. - As a student I want to edit my account information. 5- As a prof I want to edit my information. 6- As a TAs I want to edit my information. - We identified an open source product name: Bees Gate |

| 24/Oct/2021 | Sprint 1 We Start front-end for our system as picture below : Sign in page Page for edit information for all user |
| --- | --- |
| 28/Oct/2021 | - We finished coding for the first sprint now we have a database and any user for the system can sign in his profile and edit his information like photos below : Page for TA’s Page for professors Page for student |

| Metting Date | Documentation |
| --- | --- |
| 5/Nov/2021 | Sprint 2 - We start on sprint 2 which contain this user stories: 1-As a student, I need to be able to see registered courses, 2-As a student, I need to be able to see the instructor's name of my courses 3-As a student, I need to be able to see a description for my registered courses 4-As a professor or a Teacher Assistant I need to be able to see my courses 5-As a Teacher Assistant or a professor, I need to see the students which enrolled in the course - Online zoom meeting we divided the tasks of programing. |
| 10/Nov/2021 | - We Start on Teacher page which contain 4 main component 1-View Modules . 2-View Assessment . 3- View Marking schema . 4- View students. |

| 15/Nov/2021 | - We finished Teacher’s Page and below picture for each Subpages |
| --- | --- |

| 18/Nov/2021 | - We Start Professor’s Page and below main page picture. |
| --- | --- |
| 23/Nov/2021 |  |

| Metting Date | Documentation |
| --- | --- |
| 28/Nov/2021 | - We finish the second sprint and finish all subpage for professors And below there a photo: |

| Metting Date | Documentation |
| --- | --- |
| 29/Nov/2021 | Sprint 3 - We start on sprint 3 which contain this user stories: 1-As a Professor, I need to be able to add assignments for students 2-As a professor, I need to be able to Add grades for assignments. 3-As a student, I need to be able to see my grades only in assignments. 4-As a professor, I need to be able to edit the grade of assignments. 5-As a Teacher Assistant, I need to be able to write feedback about assignment for each student. |
| 1/Dec/2021 | - We Start on student page and below main page picture. |

| 3/Dec/2021 | - We finish add mark page And below there a picture: Add mark page: |
| --- | --- |
|  | This page can access from prof and TAs , page contains fields that must be fill in to add the mark to the student : - Module code & name : select code & name of module. - Student id : select id of student. - Assessment : select name of Assessment . - Mark : add student’s mark. - Engagement : select student’s rating. - Feedback : prof write notes to students’. - After fill all field click (add mark) to add student’s mark. |

| 4/Dec/2021 | - We finish Add assessment page and finish the third sprint And below there a picture: Add assessment page: |
| --- | --- |
|  | This page can access from prof only, page contains fields that must be filled in to add assessment to the student : - Module code: fill code of module. - Module name: fill name of module. - Assessment name: put name of assessment. - Assessment deadline: choice end date of assessment. - Assessment weight: put weight of assessment. - Number of mark : Put the rating mark from the total module. - Assessment description : write description of the assessment. - Lecture who can mark this assessment : write name of TAs who can add mark to student’s. |

| Metting Date | Documentation |
| --- | --- |
| 8/Dec/2021 | We add some modifications that customer requested for massage and comments |

Interview with Customer

First interview (6/10/2021)

• The customer requested that there be a record show all modifications to the mark and be visible to the professor.

• The customer requested that there be messages between the students and the professor and be public.

• The customer requested that the color coordination be like the Model site of An-Najah University.

Questions:

1-	Is the TAs able to view the record of mark modifications?

A:  No, just the professor able to show modifications.

2-	Is there a conversation between teacher and student where the assignment is delivered?

A: No, There will be a general conversation between the students and the professor.

Second  interview (1/12/2021)

The customer like the product and add another details and request to delete sum button and replace which we use as a feedback for us .

User Stories

- As a student I want to login.

- As a student I want to interact with my courses.

- As a student I want to see my grades.

- As a student I want to edit my account information.

- As a student I want to submit my assignment.

- As a student I want to remove the submission before the deadline.

- As a prof I want to login.

- As a prof I want to get access to the student’s rosters.

- As a prof I want to add and edit the grades for each student in order to show them to the student’s.

- As a prof I want to add an assignment.

- As a prof I want to remove an assignment only when no grades have been entered for it.

- As a prof I want to edit my information.

- As a TAs I want to login.

- As a TAs I want to see my courses.

- As a TAs I want to get access to the student’s roster.

- As a TAs I want to enter and modify grades for each student.

- As a TAs I want to edit my information

UML for Project

We bild initial Uml for the product and we will make sum update in near future

PRODUCT BACKLOG

Backlogs Tasks

I divided this project into ten backlogs, these backlogs are:

- B1: Authentication Backlog, it contains tasks: T1,T2

- B2: Courses Backlog, it contains tasks: T8,T3

- B3: Contact Backlog: it contains tasks:. T6,T7

- B4: Assignments Backlog: it contains tasks:.T16

- B5: ADD Backlog: it contains tasks:.T10,T15

- B6: Remove Backlog: it contains tasks:.T11,T14

- B7: Submission Backlog: it contains tasks:.T12

- B8: Edit Backlog: it contains tasks:.T17

- B9: Demo Backlog: it contains tasks:.,T4,T9

- B10: Feedback Backlog: it contains tasks:.T5,T13,T18

| Backlog ID | Backlog | Backlogs Tasks | Sprint Number |
| --- | --- | --- | --- |
| B1 | Authentication | T1+T2 | 1 |
| B2 | Courses | T8+T3 |  |
| B3 | Contact | T6+T7 |  |
| B4 | Assignments | T16 |  |
| B5 | ADD | T10+T15 |  |
| B6 | Remove | T11+T14 |  |
| B7 | Submission | T12 |  |
| B8 | Edit | T17 |  |
| B9 | Demo | T4+T9 |  |
| B10 | Feedback | T5+T13+T18 |  |

Sprints List

| ID | Sprint Number | Start-Date | End-Date | Duration (Days) |
| --- | --- | --- | --- | --- |
| 1 | S1 | Friday, October 15, 2021 | Wednesday, October 20, 2021 | 5 |
| 2 | S2 | 5/Nov/2021 | 28/Nov/2021 |  |
| 3 | S3 | 29/Nov/2021 | 5/Dec/2021 |  |

Task List (user may be student or professor or TA)

| Priority | Task ID | Backlog Task | Sprint Number |
| --- | --- | --- | --- |
| 1 | T1 | As a user, I need to be able to log in into the “Grade Happy” using a registration number, and my password. | 1 |
| 2 | T2 | As a user, I need to be able to change my password if I forget it | 1 |
| 3 | T3 | As a student, I need to be able to see registered courses, | 2 |
| 4 | T4 | As a student, I need to be able to see the instructor's name of my courses | 2 |
| 5 | T5 | As a student, I need to be able to see a description for my registered courses | 2 |
| 6 | T6 | As a student, I need to be able to contact with my professor | 2 |
|  | T7 | As a Teacher Assistant, I need to be able to contact with the professor | 2 |
| 7 | T8 | As a professor or a Teacher Assistant I need to be able to see my courses | 2 |
| 8 | T9 | As a Teacher Assistant or a professor, I need to see the students which enrolled in the course | 2 |
| 9 | T10 | As a Professor, I need to be able to add assignments for students . | 3 |
|  | T11 | As a Professor, I need to be able to remove assignments for students, unless no grades have been entered for them | 3 |
| 11 | T12 | As a student, I need to be able to add a solution for the assignment before the deadline | 3 |
| 12 | T13 | As a student, I need to be able to write a comment about assignment | 3 |
| 13 | T14 | As a student, I need to be able to remove the submission before the deadline | 3 |
| 14 | T15 | As a professor, I need to be able to Add grades for assignments | 3 |
| 15 | T16 | As a student, I need to be able to see my grades only in assignments | 3 |
| 16 | T17 | As a professor, I need to be able to edit the grade of assignments | 3 |
| 17 | T18 | As a Teacher Assistant, I need to be able to write feedback about assignment for each student | 3 |

Get Hub link

https://github.com/Ameer-yaish/Happy-Grades

Trello Link

https://trello.com/b/sjvuiFG0/happy-grade